Schedule for Client Login WordPress Plugin

|  |  |
| --- | --- |
| **Dates (Tuesdays)** | **Due** |
| Feb. 11 | This schedule & completed Codeacademy PHP course |
| Feb. 18 | Simple HelloWorld plugin – installed and activated in WP |
| Feb. 25 | Have the plugin create a MySQL database through WP |
| Mar. 4 | Catch up week |
| Mar. 11 | User login and file upload modules |
| Mar. 18 | Progress tracking module |
| Mar. 25 | Messageboard module |
| Apr. 1 | Catch up week |
| Apr. 8 | Finishing touches – design/style |
| Apr. 15 | Due to Lindsay |
| Apr. 22 | Prepare presentation |
| Apr. 29 | Continue presentation prep |